Rapid Development

ISBN 1-55615-900-5

Classic Mistakes – Chapter 3

People

Undermined motivation		largest effect on quality (Chapter 11)

Weak personnel			2nd largest effect on quality

Uncontrolled problem employees	#1 complaint by developers (Chapter 12)

Heroics				be consistent and honest about effort required (Chapters 8.5, 34)

Adding people to a late project	most classic mistake (Chapter 16)

Noisy crowded offices		discourages deep and highly productive thinking (Chapter 30)

Developer vs. Customer friction	poor communication = poor requirements, poor UI = rework, potential refusal of final product (Chapter 10)

Unrealistic expectations	don’t let them get created in the first place! (Chapter 10.3)

Lack of effective sponsorship	support for good planning and process from the top is critical

Lack of stakeholder buy-in	everyone must have faith in plan and process

Lack of user input	#1 reason projects are poorly received upon completion

Politics over substance	build foundations in humility, modules, and tools (Chapter 10.3)

Wishful thinking	plan, or pay for overtime and rework

# Process

Overly optimistic schedules	shortchanging requirements and design hurts everything afterwards (Chapter 9.1)

Insufficient risk management	gambling and losing on just one unmanaged risk = $$$ (Chapter 5)

Contractor failure	guide and manage contractors carefully, or pay twice (Chapter 28)

Insufficient planning	if you fail to plan, you plan to fail

End of planning under pressure	(Chapters 9.2, 16)

Wasted time at fuzzy front end	it’s cheaper to start planning

Shortchanged upstream activities	pay 10 to 100 times cost for the same work (Chapter 9.1)

Inadequate design	means you will need more coding cycles

Shortchanged QA	1 day of QA saves 3-10 days of development (Chapter 4.3)

Insufficient management controls	one must measure to control appropriately (Chapters 4.1, 27)

Overly frequent convergence	time wasted time adding polish (Chapter 9.1)

Omitting tasks from estimate	unexpectedly add 20-30% to your schedule (Chapter 8.3)

Planning to catch up later	not re-estimating after 1st milestone miss guarantees further failure (Chapter 8.7)

Code like hell programming	popular in video game industry, code and fix + ambitious schedule (Chapter 7.2)

# Product

Requirements gold plating	users usually don’t care about complicated features, which add disproportionately to development time

Feature creep	requirements usually shift 25%, minimize the fat (Chapter 14)

Developer gold plating	unnecessary features and robustness = wasted $$$ (Chapter 14.2)

Push-me pull-me negotiation	after schedule slip on late project approved, and new tasks are added

Research oriented development	seeking to exceed engineering limits in 2 or more areas = research

# Technology

Silver bullet syndrome	too much reliance on untested, unknown tools (Chapter 15.5)

Wishful productivity gains	productivity does not increase in giant leaps (Chapters 15.4, 33)

Switching tools mid project	learning curves are a reality

Lack of automated source control	source control is cheap, and it prevents mistakes (Chapter 4.2)

Classic Mistakes Added in 2007

- Confusing estimates with targets

- Excessive multi-tasking

- Assuming global development has a negligible impact on total effort

- Unclear project vision

- Trusting the map more than the terrain

- Outsourcing to reduce cost

- Letting the team go dark

Best Practices

JAD – http://en.wikipedia.org/wiki/Joint_application_design

Spiral Lifecycle Model – requirements once, iterative design, construction, deployment, see http://en.wikipedia.org/wiki/Spiral_model

Theory W Management – establish win/wins for users, maintainers, customers, developers, investors, bosses

Throwaway Prototyping – quick and cheap to get feedback, see http://en.wikipedia.org/wiki/Software_prototyping#Throwaway_prototyping

Staged Delivery – Delivers software one release at a time to get feedback. See http://users.csc.calpoly.edu/~jdalbey/205/Mgmt/SDP.html

Voluntary Overtime

Miniature Milestones

Outsourcing

Reuse

User-Interface Prototyping

Change Board

Daily Build and Smoke Test

Tools Group